## Slide 1
EM Self Service Timeline
0
Design & Approval
Workflow, diagrams, clickable mockups, security fix
Jun – Jul 2026
1
Billing Foundation
Billing runs, per-PTA Finance CSV loop, debt ledger
Aug – Mid Aug 2026
2
Self-Service Requests
EM catalog & cart, PI email approval, auto-enable / RSSD Jira
Mid July – Aug 2026
3
Lifecycle & Safety Nets
Native EM-manager integration, self-service disable, reconciliation
Aug 2026
4
Cutover & Migration
REDCap becomes source of truth, R2P2 retired, history migrated
Sept 2026
+
Beyond v1
LPCH / SHC instances, email notifications
2027+
WE ARE HERE — JUL 10, 2026
Stanford Medicine REDCap · Research IT (RSSD) · details: EM_Billing_Implementation_Plan.html